A personal reflection about the development of digiservice

The definition stage of our project was more difficult than I expected. The hardest part was not the technical work. It was learning how to turn a general idea into a clear plan.

At first, we described our project as "a kind of yellow pages for services". We thought the idea was clear, but it was not. We had to decide which services we would include, what information each provider must show, and what the platform will not do. It was not easy to accept these limits, because I felt that the project became smaller. Now I think this was a good decision, because we only have one semester to finish it.

I also learned something important about technology. In the beginning, I wanted to use the most popular tools. Later I understood that this is not the correct way. We must choose each technology for a reason. For example, we chose a relational database because our information is very connected, and because our search function needs text and location. A different type of database was easier to start, but it was not a good option for our project.

Another topic was the organisation of the team. We are four members, and we decided to divide the work by functional modules and not by technical layers. In this way, every member can explain a complete part of the system. My part is authentication, access control and certificates. I like this area, because I am interested in cybersecurity.

Finally, I learned that the documentation must always be correct. Our team changed from two members to four, so we had to rewrite some parts of our document. If I start a new project in the future, I will define the objectives and the requirements first, and I will choose the technologies after that.